Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	3Rd March 2015 Time : 11.30 AM to 1.00 PM & 3.00 PM to 4.30 PM, GMRT conference room
Attendees	NGK, DBB,CPK,SNK, RRU & Ms. Prtiksha Deogare
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated about what has been done, what has to be done & paln about April MTAC 2015 testing. / CPK updated about what has been done, what has to be done & paln about April MTAC 2015 testing / # NGK asked CPK to try implementing some two-three commands of FE system which can be tested during April MTAC 2015. / SNK gave demo of web based monitoring tools. / # NGK suggested SNK to start whatever is there. Route old online data in the database. Command file & offset file maker, spectral line interface. / DBB updated he has implemented command file independently which he will interface in Python Env. Access to shared memory through python environment is to be done. / Python GUI -> DBB/RU / Servo & FPS implementation in Python environment. Gave demo of web based beam width plotting. / Pratiksha gave presentation about the statistical tools developed using R package. / NGK suggested to have presentation by end of this month. / By 10th March 2015 SNK, CPK & DBB will provide the first level outline report.