Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	10Th February 2015 Time : 3.00 PM to 3.30 PM , GMRT conference room
Attendees	NGK, SN, DBB,CPK,SNK & RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated RRU & he is working on FPS system interfacing with Online_v2. / - Almost all the read commands are working. Set commands are giving Check sum error. Stop command is working. Reboot command is working. / - Indent for server class machine has to be raised fresh. / SNK created a user registration & login monitoring page . / # Checking login & passwords from different databases like NAPS. / DBB updated he is working on servo command implementation in Python Env. / NGK suggested to have a bigger meeting on 3rd March 2015. / - Major discussion will be / 1. What has been done / 2. What is remaining / 3. Stock taking of April MTAC testing