Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	10th SEPTEMBER 2013 Time : 10.30 AM to 12.45 PM; GMRT conference room
Attendees	NGK, CPK, NMS, SNK,DBB,SSS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated Online_v2 program has been ported on Dell machine. 2 sec back ground / monitoring is working fine on Dell machine, 1 sec back ground monitoring is giving problem on Dell machine. Fine tuned various N/W parameters like tcp_rmem,tcp_wmem,SO_RCVBUF but 1 sec didn't work. / Dell machine is Ubuntu 12.04 LTS ( 64 bit ). / Online_v2 is working with 1 sec back ground monitoring fine on incms machine ( Ubuntu 11.04-32 bit ). / DAS interfacing document circulated. / NGK suggested start-stop command for background monitoring. / RRU briefed about the communication protocol meeting held with TCS. / SSS updated that he is working on mapping of procedure with FORTRAN code. / He has prepared document, explaining about various procedure like SNDSACSRC. / NMS updated that he is working on GUI to include digital back-end, correlator, pulsar commands. / NGK asked about web server hosting on MCM card. / CPK updated he is working on finding proper Server class machine & L3 N/W switch. / CPK informed that this week we will busy preparing poster & slides for 15th September. / DBB updated that he has working on astronomical library to do a comparative study. / - will write small program to check the precision. / - NGK asked DBB to write small utility. / SNK updated that he is working on making templates. Few templates are ready. / SNK displayed some of the templates. / NGK informed that Servo calculations will be part of Online_v2 program. / NGK suggested think of Ethernet broadcast so as to send command to all 30 Antenna in a one go. / NGK asked to shift the present Online source onto incms machine.