Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	11th December 2012 Time : 3.00 PM to 5.00 PM; GMRT conference room
Attendees	Nimisha,Raju, Santaji and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / We discussed Vanilla forum. / NGK suggested that we must have two separate discussion related to group internal document and technical reports. / NGK suggested we must name our version of online as ONLINE_v2 instead of In house CMS.As well as we must follow some uniform method for naming convention for document being uploaded on Vanilla forum and there must be some provision for tagging those documents. / Raj will work on the possibility of using Starlink library in TELESET-ABCCOM. / NGK asked whether we can use Rabbit card as ABCCOM. / After discussion, conclusion came that old abccom software can be ported in Rabbit card, but for porting Linux based ABCCOM we have to do lots of testing. / For possibility check Naresh and Raj will do some R & D on micro controller cards. / Santaji explained about Online block diagram. / It was agreed that / Raj will be prime person for -> Master User, ABCCOM, Teledisp expansion, operator interface, DAS and Backend control chain. / Naresh and Charu will be prime persons for -> MCM software, Engineering UI, QT development. / Santaji and Sachin will look after -> web based monitoring, Starlink library. / Next week we will have meeting in NCRA-PUNE.