Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	11th February 2014 Time : 15.00 to 17.30 , GMRT conference room
Attendees	NGK, Nayak ji,CPK,NMS, SNK, DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that he has implemented servo tracking for one antenna in Online V2 along with commands like sendsacsrc, goin, goout, trkon, trkoff. / Tracking routine has been successfully tested with prototype servo_client program. / Online V2 sends tracking parameters every 10 seconds. / Installed New MCM cards in S04 & S02. S04 MCM cards is communicating fine with Online V2 for last 4 days. / S02 optical unit has some problem. Informed Optical group. Once they resolve that problem, S02 MCM cards will start communicating with Online V2. / NGK suggested to write a short note on requirement of network switch for Lab testing. / NMS updated that he has programmed MCM cards for S02 & S04 antenna with proper IP. / Tested first in Lab & then went to antenna. / - Working with CPK for interfacing Front End common box with New MCM card. / - Designed first level web based GUI. / DBB updated that he has implemented getsource() command. He will need servo structure for full fledge implementation of getsource() command. / - Implemented data logging program for present online. / - Implemented showlist command in Python environment. / - Working on implementing command file execution in Python environment. / SNK updated that he is working on GTAC form. / CPK updated that purchase order for two Miltec PC has gone. / - 61 MCM card tested. / - Analog backend will require 41 MCM card. / Nayak ji updated that he has asked for split AC for Telemetry Lab, by march first week Telemetry Lab will get three split AC. / - Smoke & firm alarm installed in telemetry lab. / - Live video streaming on GMRT home page. / We discussed servo procedures in detail. / It was agreed that servo procedures will be implemented in Online_V2 as well as most of the commands can be combined into one command.