Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	12Th August 2014 Time : 12.15 PM to 13.30 PM , GMRT user's room
Attendees	NGK, SN, CPK,SNK,SSS,NGK, DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that Online_V2 & shared memory client code modified to display the DAS server messages on shared memory.. / NMS updated that he is working on setting GAB refernce LO & front end high level commands like setting solar attenuation, filter selection etc. / SNK updated tax program is ready & available on GMRT web page. / - Was busy with TCS. / - Tax output self band shape and Mat mon will also come online. / # NGK – asked SNK to put 8 MCM plot on Vanilla forum. / DBB updated that he is working on precession coordinate calculation using NOVAS library. Apparent calculation are now matching. / # NGK asked to put all calculations related to precessed coordinate and Nutated coordinate. / SN updated that TCS is working on software architecture design & UI design document. / SSS updated that point source single channel image generated using CasaPy. / # NGK suggested / - Take 3C source to show as LTA header. / - Put box around source. / - Take 150 channel. / - Develop front end. / CPK updated that Dell has sent budgetary quote for server class machine. / T420 model will be Online machine which is having 10 Gbps dual port link. / Another t420 model has 1 Gbps link with single port. / * Will sent inquiry for Dell monitor 27 inch model number P2714H. / - 40 MCM fabrication initiated by Argus Technology. We have sent grbr file. It will take around 2 months time to complete. / - 10 Miltec PC quotation sent to purchase. / October maintenance time testing was discussed among the team members. / It was agreed that our focus will be on 3 antennae testing with 2 MCM & 1 PC104 card. / 1 MCM card will act as OF+sentinel+FPS over serial link+ Back up link. / 1 MCM card will control front end system. (old FE system with New MCM card ).