Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	12th February 2013 Time : 3.00 PM to 4.30 PM; GMRT User's room
Attendees	Nimisha,Raju, Santaji,Charu,Sachin and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / In the ABCCOM document we will update about L2 and L3 switch. / Charu explained about L3 and L2 network switch. He said that as per discussion with Mr. Mangesh, we will have a L3 switch in computer server room and L2 switch in each antenna shell. / ABC discussion will happen in plan meeting 20th February 2013. Updated report on ABCCOM will be sent to concerned persons along with a copy in Library. / From next meeting we will start our discussion with feedback from plan meeting. / Charu informed that Miltec PC will come by next week and MCM card testing is going. / NMS informed that he has developed a QML based prototype GUI which reads content from xml file and displays on GUI. He demonstrated it in telemetry Lab. / Santaji explained about table program and log files of current online. / Regarding deadline with respect to work : / Sachin is busy with some work. He will start from 26 February on wards. / Santaji will start working on web based front end and database -> End of February. / Raj will finish the antenna selection program -> End of February. / Charu and Raj will work on interfacing of digital back-end -> End of February / Naresh will work on QML based GUI -> End of February.