Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	12th November 2013 Time : 3.00 PM to 3.45 PM; GMRT conference room,NCRA board room
Attendees	NGK, NMS, SNK ,C Satheesh , MBM & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated about the test done for 0.5 & 0.25 Sec data rate related to back ground monitoring in Online_v2 software. / RRU updated about the Producer Consumer model followed in the design of Online_v2. / RRU updated that SSS has circulated online command document . / NMS updated that he has programmed 11 MCM cards which has been given to GAB group. / - Ping functionality has been implemented in MCM program. / - Will start working on Sub array controller. / - Need input regarding GUI from user. NMS will put GUI on Incms machine, User can login / on Incms machine & check the functionality of GUI. / SNK updated that he has tested the logging of faster date at 100 ms for 100 times. It works fine. / - SNK was busy in 3-Phase monitoring & has written script for plotting data from lat file. / - SNK updated that tune work is over. / C satheesh updated that total number of tested MCM card is 60. / NGK suggested to look into the optimization for response packets. If we can compress the data / it will help in our communication. / * NMS updated that time between two packets is configurable in Dynamic C, he will / look into that. / NGK informed about the Meter way conference for which we have to prepare poster. / Next meeting will at 11.30 AM. / We will discuss old Online command & procedures.