Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	14th January 2014 Time : 15.00 to 15.30 , GMRT conference room (NGK-> Tele conf from NCRA)
Attendees	NGK, Nayak ji, DBB, SNK, & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated he has tested stand alone prototype Servo communication program with actual Servo lab hardware test set up. Tested basic commands like Track, Hold,Position, stop etc. Thiyagu has given one PC104 card for Online v2 lab test set up. / - We faced some program testing PC104 card over N/W. So made point to point link between Telemetry Lab laptop & PC104. Prototype servo communication Server works well. We were able to send command & get response in proper time. / NGK suggested do the round trip time testing experiment. Once we will have separate N/W switch we will do the test. / DBB updated that he tested the round trip time for Python environment. / Single user => 10 ms / Three user => 100 ms / - Tested packing command structure from Python environment & decoding at C program . Sent dummy commands from multiple user. / SNK updated that he is working on embedding existing software in template GUI. / Nayak ji & NGK discussed about MCM card requirement. Nayakji will carry forward MCM card requirement further in Plan meeting discussion. / We will not have Online v2 meeting on any National Holiday.