Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	16th January 2013 Time : 3.00 PM to 4.00 PM; GMRT VIP dining room, Nimisha on Telconf from NCRA
Attendees	Nimisha,S. Nayak, Charu, Raju, Santaji, Sachin and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Charu informed that he has informed regarding PC requirement in the GMRT plan meeting and YG wants to discuss it with Nayakji/CPK. / He further informed that he will have to raise indent for switch. / For the time being we can use the switch we have borrowed from Mr.mangesh. / We discussed about existing ABCCOM PIU, CEB and Antenna base communication speed. / Regarding the technical note which Charu has circulated, NGK expressed that report is / good. She further said that we need to discuss it on a bigger scale. / She asked for every team members view on that. / Raj explained about the prototype software which has been implemented and tested by Raj and Naresh. Naresh explained that we have build a basic framework. / Actual hardware bit pattern implementation is remaining in MCM software. / Santaji will give the ABC command list next week as well he will give information on web based monitoring in coming weeks. / We will have our next meeting on 21st January or 29th January 2013. / Team members have to inform whether it can be held in GMRT or NCRA.