Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	16th May 2013 Time : 10.30 PM to 12.30 PM; Telemetry Lab-GMRT
Attendees	NGK, CPK, NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that he has implemented a multi-threaded dispatcher which can handle multiple antenna sub-systems like front-end, fiber-optics, back-end, sentinel concurrently. / In coming month RRU will test the turnaround and latency time of command/response by putting a MCM card in one of the antenna. / NMS updated that he has embed C++ programming capability in QML GUI. / He has written a QML-C++ based client which connect to server on a specified port number and perform the read/write operations. / CPK updated that we have got the new PC for our lab work. / CPK also informed that in the plan meeting it has been decided that Network switch purchase will be our group's responsibility. / SNK is working on displaying monitoring information on web page from database. / SSS is working on QT GUI to embed I-Python. / Next meeting on 28th MAY .