Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	16th MAY 2014 Time : 11.30 AM to 13.30 PM , GMRT conference room
Attendees	NGK, SN, CPK, SNK, SSS, NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated that / - He will be raising indent for 3 CISCO switches for Antenna base. / - Shielded box design for MCM card & N/W switches has been frozen. / - Waiting for RFI report , After receiving report will go for mass production. / - 72 MCM cards tested. / - Mr. Rodrige has interfaced Rabbit MCM with Front end system, controlling part / he has demonstrated. / * NGK suggested to start process for purchasing 3 server class machine and monitor / for GUI development purpose. / RRU updated that / - Along with CPK tested serial port communication of Miltec PC using mcm device driver. As well as USB-RS485 program installed & tested MCM communication. / - Installed Linux based USB-RS485 program in ABR & correlator machine. / - Post gain setting has some problem while using command number 23 : SET_IF. / - corrected the problem, now ABR lab people are able to set IF system. / NMS updated : / - Installed rabbit MCM in C01, C04, C09 & C10 antennae. Every MCM card is / working well with Online_V2. / * NGK suggested that N/W switch be switched off at C06 antenna. / Nayak ji updated that : / - 3-phase monitoring work is going on. Some antenna 3 phase monitoring unit has been installed. / - Gave some insight about TRDDC meeting held in Pune. / SSS updated that : / He has lost all his data while he was on leave for 1 month. He will be able to recover all his work in one week. / Future Work Projection given by team members: / RRU : / 1. Communication structure between Python environment and Online_V2 has to be frozen. / 2. Final interfacing between command & response of servo system needs to be implemented & tested. / 3. 30 antenna tracking routine has to be implemented, one antenna tracking checked partially. / 4. GSB correlator testing. / * NGK suggested for Round trip time testing. / NMS : / 1. GUI to handle flow of data coming either from socket/XML/database query. / 2. Inclusion of servo commands, engineering interface in GUI. / 3. Final design of desktop & Web GUI. / * NGK suggested that alarm generation program be connected to Online_V2 which will read data from shared memory. / CPK : / 1. Testing of all MCM card. / 2. Purchase of Level 3 N/W switches. / 3. Shielded box testing. / SNK : / 1. Correlator band shape display on web GUI. / 2. Linking various program on web GUI like source co-ordinate calculation, rise-set time etc.