Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	16Th September 2014 Time : 11.30 AM to 1.30 PM , GMRT User's room
Attendees	NGK, SN, DBB,NMS,CPK,SSS,SNK & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU & NMS tested GAB system in Lab. LO frequency setting command is not working. / NMS is looking into it. / DBB will combine all functions in one program of NOVAS library. / # NGK asked to ready Python interface & NOVAS library function so that can be tested during MTAC period. / CPK updated that / - 35 MCM card PCB has arrived. / - In week's time work order for encloser box of MCM card & L2 network switch will go. / 1 MCM card box = 10 K & 1 L2 Switch box = 22K. Will take 3-4 months to complete. / - L2 N/W switch inquiries has been sent to parties. 22Nd September is the last date to receive quotation. / - Server class machine indent given to YG one month back. / - FPS system programming has 4 stages. CPK is able to complete 1st stage.( Getting command from Online_V2 & decoding). / - Null command is working. Few commands can be tested during MTAC period. / SSS updated that interfaces is ready. Working on front end,will take help from SNK. / - Wrote script which can analyze 3C source & Phase cal. / - Script can take project code from shared memory & scan the LTA files for similar project code. User will be provided with the list of LTA file. / SNK updated that he is busy with TCS job. / - GTAC work scheduling is going on. / - VLA calibrator search sorting is done. / Nayak ji updated that YG has asked him to call meeting for common hardware & communication protocol related discussion.