Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	17th December 2013 Time : 11.30 AM to 13.15 PM & 15.00 to 17.15 ; GMRT user's room
Attendees	NGK, S Nayak ji, NMS, CPK,DBB,SNK & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated one more MCM card has been put in C06 antenna & it's been working fine for last 20 days. / 8 antenna Online_v2 has been implemented. Tested it using lab setup one MCM per antenna. / Commands given from GUI as well as terminal. / Explored Global data structure library. / NMS updated that he is working on Sub array creation & antenna selection on GUI. / - Programmed MCM given to TCS. / CPK updated that 61 MCM card are tested. One card given to TCS. / All four switch tested by RFI group. All shows similar pattern related to RFI. / RFI group writing report on RFI testing of L2 N/W switch, Once report comes we will raise indent for 30 L2 N/W switch. L3 N/W switch indent will also go with that indent. / YG asked CPK to raise indent for two Miltec PC with proper line filter. / DBB updated that he is exploring user interface design in Python.. / DBB suggested to have a shared memory monitoring server. / S.Nayak ji updated about work related to current Online command log. / NGK suggested -> Optical system monitoring in C06 & multiple point monitoring. / - To push for separate Sentinel & OF system MCM card. / - Check for servo communication using PC104. / - To have thought how to support old system. / - We will put requirement of 40 new MCM card. / - Integrating web monitoring tools, astronomer tools. / - 1st level environment prototype by 21st January 2014. / NGK asked DBB to put Astropy library in Incms machine. / We had discussion related to Current Online flow, ABC and integrating Python environment with Online_v2 & QML GUI. / - We also had a look into servo tracking algorithm.