Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	17Th March 2015 Time : 11.30 AM to 12.00 PM & 3.00 PM to 3.30 PM, GMRT conference room
Attendees	NGK, DBB,SNK, RRU & SSS
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that he & CPK had meeting regarding the requirements for April MTAC 2015 testing. Once CPK is back, will prepare list of items to be purchased. / CPK & RRU will try to finish installation during first week of April 2015. / # Presentation regarding Online_v2 can be given during 2nd week of April. / SSS updated that he has finished white slot document. / He will now start working on point source imaging web page document. / # NGK suggested SSS to provide outline of his report & include flux calibrator images. / # Post link to point source image generation, so that people can give their comments. / SNK updated that is working on 2nd part of report. / He is also busy with GTAC schedule. / DBB updated he is working on Servo & FPS implementation in Python environment. He will send outline of report to NGK.