Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	18th MARCH 2014 Time : 15.00 PM to 15.30 PM , GMRT conference room
Attendees	NGK, SNK, DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that / 1) Updated Online_V2 program so that it can read source iformation like source name, RA, DEC from track.dat and Azoff, Eloff, Antenna latitude & Antenna longtitude from trkset.dat. / 2) Learned about Python embedding with C, Successfully compiled few sample programs. / 3) Talked with Optical fiber group regarding MTAC test to be done. / => NGK suggested to mark a copy of email related to MTAC test to Dr.Ishwar Chandra. / DBB updated that / 1) He has found a solution to interface Python Environment with GUI using socket. / 2) He is working on finding a generic format to exchange command between Python Environment and Online_V2. / => NGK suggested to try simple command for the first phase.