Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	18Th November 2014 Time : 3.00 PM to 3.30 PM , GMRT Conference room
Attendees	NGK, CPK,SN & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that he has talked with Mr.Thiyagu related to Servo programming. / # NGK updated that he has a short chat with Mr. Suresh Kumar front end communication channel. He informed that basic communication will be Ethernet & serial link act as back-up link. / CPK updated that Purchase order for 32 L2 network gone to the party. Delivery date is 28th November. / FPS serial link work is going on. / 79 MCM cards tested. 40 bare boards MCM are with Telemetry Lab. / Regarding server class machine CPK filled the green sheet, folder may be with YG or purchase. / SN briefed about the meeting held in NCRA related to NCRA M&C architecture . / NGK suggested to start work on presentation as well as work report. / Report will be named as Online_v2 report 1,2,3,4 with lead author name changed.