Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	19th February 2013 Time : 3.00 PM to 3.30 PM; GMRT conference room,NGK from NCRA board room (video conference )
Attendees	Nimisha,S.Nayak,Raju, Santaji,Charu and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Charu and Raj informed that they had discussion with Control room person and correlator regarding backend control and monitoring. / Mr. Sanjay Kudale has given source code of das serv and sockcmd programs, we will go through it and decide how we can implement it in our Online_V2. / NGK suggested to fix a date to visit the control room with Santaji and Sachin to get a feel for the real time operation of ONLINE. / ABC discussion will not happen in tomorrow's plan meeting. Most probable date for having the discussion is 13th March 2013. / NGK suggested to have a small list of thing which can be done in March month. / Santaji informed that he has started reading and working on Mysql database. / NGK suggested that while designing web interface, we should have two kinds of login like guest and registered user. / Guest user will have very restricted access. / For registered user we can assign role and permissions. / We will finish the installation of 3 new machines in March month.