Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	19Th MAY 2015 Time : 3.00 PM to 4.30 PM GMRT conference room
Attendees	NGK, SN,CPK DBB,SNK, RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated about the RFI connector cost required for switch & MCM card box. / # NGK asked to put indent for 3 desktop machine which can be used for Online_v2 development. / Technical Report : / DB has started writing report => 1st draft be ready by 2nd June 2015 / CPK finished 1st level draft => Complete by 2nd June 2015. / SNK & RRU already sent, NGK will review. / SSS => To write Online_v2 & white-slot report. / NGK suggested SNK that absentee observation tools be closed. / TO DO JOBS : / 1. NOVAS Library interfacing with Online_v2 software => 2nd June 2015. / 2. FULL QT GUI / 3. Python GUI / 4. Database framework / 5. NOVAS in observation tools. / 6. Interfacing shared memory with Python Environment. / 7. Shared memory structure => 15 June 2015 / 8. Running command file from python environment / 9.30 antennae tracking algorithm.