Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	18th November 2013 Time : 11.30 PM to 1.00 PM; GMRT conference room
Attendees	NGK, S Nayak ji, NMS, SNK ,SSS, MBM & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated he is working on multiple antenna communication, has implemented a subarray.c program which upon providing user & sub array number, gives antenna names which can be used for sending command. / This prototype program will be combined with Online_v2 program. / NMS updated that he is working on Sub array creation & antenna selection on GUI. / - will check for transmission time reduction. / - Need input regarding GUI from user. NMS will put GUI on Incms machine, User can login / on Incms machine & check the functionality of GUI. / SSS completed command document . / MBM updated that 60 MCM cards are ready. / - Working on 3-phase monitoring, made PCB, which will be given to manufacturer. Once that is / done. It can go for mass production. / - Repaired Old MCM cards. / - 3 phase monitoring is working fine in C08 & W03 antennas. / NGK suggested to look into the optimization for response packets. If we can compress the data / it will help in our communication. / NGK informed about the Meter way conference for which we have to prepare poster. We discussed format for the poster. / NGK suggested to find out some way so that faster monitoring can be achieved. / Discussion related to Online will be done when SSS, SNK & DBB will be present. / Database front-end needs to be done.