Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	1st OCTOBER 2013 Time : 3.00 PM to 4.30 PM; GMRT conference room
Attendees	NGK, S NAYAK,CPK, SNK, DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / NMS & RRU interfaced two antenna GUI with Online_v2. Tested 4 sub-system ( GAB,Sentinel, Front_end, Fiber-optics) of C00 & C01 antenna. / RRU explained GUI. / NGK suggested to conduct test for the Round trip time between GUI-Online_v2-MCM. / CPK updated that we got quotation for L2 N/W switch from Dell & D-Link. / Two model (1 each of Dell & HP )of L3 N/W switch has been identified. / Search for Workstation is going on, CPK is talking to control room people regarding their requirement of Server class machines. / 58 MCM cards tested. / CPK will put indent of 40 MCM cards. / DBB updated that SSS is looking into procedures of Online. / DBB is looking into source code ( FORTRAN & C code ) of existing Online. He has got some document related to Online. / DBB is also looking into precision & positional astronomy. / SNK working on Web based tune for GPU. / Nayak ji updated about 3-Phase power monitor device developed in Telemetry Lab. / This device will help in monitoring 3-Phase MSEB & Generator power. / Hardware is done by Madhav Misal & SNK is working on developing software for monitoring of 3-Phase power in control room.