Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	20th AUGUST 2013 Time :3.00 PM to 4.00 PM; GMRT conference room, NCRA lecture Hall
Attendees	NGK, Nayak Ji, CPK, NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that SSS has discussion with Mr. Deepak related to present Online command structure. He has taken two commands sndsacsrc() & gts(), gts() is T5 verb command which calculate astronomical parameters. For the command optimization he is going through Fortran code & NMODPROC. / RRU updated that he is analyzing the performance of Online_v2 software. He has found out that while running Online_v2 , top command shows both CPU utilization 100%. / NMS updated that he has designed GUI for control setting of GMRT sub-system like Analog back-end, digital back-end, servo, FE, Fiber-optics etc. / Monitoring GUI is separate, Once GUI is interfaced with Online_v2 program, Both GUI can be combined. / CPK updated about the need for SMD work station for rabbit MCM card work. / 52 MCM cards have been tested. / Net searching for L3 N/W switch is going on. In one month we will be able to send enquiry for L3 N/W switch. / Enquiry for L2 N/W switch will be send by Purchase department in one week. / CPK is also work on remote programming of rabbit MCM card. / We then discussed the points from Communication protocol meeting / NGK suggested to write in report on Online_v2 communication protocol. / NGK inquired about TCS status , Nayak ji updated that TCS work is still in preliminary stage, it will need some more round of discussion. / SRS document is finalized. / NGK asked NMS whether Rabbit MCM can be made to communicate with present FPS system. NMS updated that that can be done. / NGK suggested that we must include one more antenna in our antenna test setup by keeping one MCM card in any one antenna. / NGK informed that Mr. Deepak will be joining our Online_v2 development team.