Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	20Th January 2015 Time : 2.30 PM to 16.00 PM , GMRT canteen annex room
Attendees	NGK, SN, DBB,CPK,SNK,SSS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated that FPS system interfacing / - Coded all FPS commands in Rabbit MCM. / - While analyzing the signal FPS hex code has to be flipped. / - He will implement Auto connect in Rabbit MCM program. / - Online_v2-Rabbit MCM connection breaking. / SNK working updates on creating a user registration & login monitoring page where user can create his command file, save as well can download it. Many more options will be there. / Worked on GWB data phasing & satellite alarm data logging. / DBB updated that he has implemented interface for PHP, Perl & Python for NOVAS library. / SSS updated that point source imaging script is working now. / - Gave Demo of the script. / - He has generated around 80 images of sources. / RRU updated that he is working with CPK for FPS system interfacing with Online_v2. / SN updated about new person joining in Telemetry Lab in the post vacated by Mr. Naresh Sisodiya. / NGK asked to get ready for April maintenance testing of 30 antenna two sub-system.