Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	21st January 2014 Time : 11.30 to 13.30 , GMRT conference room & terminal room
Attendees	NGK, Nayak ji, SSS,CPK, SNK, MBM,CSAT & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that he has interfaced servo code with basic commands in Online V2. / Tested it successfully with Servo_client program. / NMS was busy working with Front End group for interfacing MCM card with Front end system. / NGK asked NMS to look into web design for astronomer & data monitoring GUI. / SNK updated that he has designed Web interface using word press as well manually using HTML & CSS as embedding old software in word press is difficult. / - He has completed work for 30 antenna 3 phase power monitoring. / - Completed work for RFI measurement due to military satellite / - SNK suggested that all servo command should go into Online V2 code. / CPK updated that purchase order for two more Miltec PC will go. PC will arrive in two month time. / NGK asked CPK to start process for 40 MCM card purchase. / SSS updated that he has uploaded the command list document on vanilla. / NGK asked SSS to look into quick image generation facility to be provided on astronomer GUI. / CSAT updated that 63 MCM cards have been tested. / MBM updated that he has given work order for 70 PCB for phase power monitoring. / He has two test PCB which he will put in antenna once aluminum cases are ready. / SNK gave demo of word press & CSS-HTML web interface & python- Online v2 interfacing / program in terminal room.