Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	22nd APRIL 2014 Time : 15.00 PM to 15.30 PM , GMRT conference room,NCRA Lecture hall
Attendees	NGK, SN,CPK,SNK,NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated that / - Received two Miltec PC from vendor & have asked sumit to do the operating system / installation. / - total 71 MCM cards have been tested. / RRU updated that / - Working on DAS Server & Online_V2 interfacing. Able to write binary proj.hdr & / scan.hdr file. Will test it. / - One MCM card has been installed at E02 antenna,due to some OF system problem. / Not able to communication. / - Gave brief details about TCS CMS demo. / SNK updated that / - Working on displaying band shape on Web. / NGK : / - will give comments on GUI. / - NGK will be in GMRT on 27/04/2014. NMS & SNK if available can have discussion / about GUI. / - Good work by CPK related to GAB callsheets. / - RRU to test round trip time. / - Discussion about desktop & web based command file structure.