Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	22Nd JULY 2014 Time : 3.00 PM to 3.30 PM , GMRT conference room ( Telephonic)
Attendees	NGK, SN, CPK, SNK,DBB,NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that he has checked round trip time & plot the data for command & response for one MCM configured as two sub-system. / Command-Response time is ~84 millisecond / Time between two response packet ~ 24 millisecond / # NGK asked to upload plots on Vanilla forum. / NMS updated that he has attend Embedded conference in Bangalore. / Salient points of conference are Embedded Linux & C programming, Embedded multi-core & multi-threading programming. / Programmed one MCM with additional command to set reference LO, gave that MCM card to GAB group. / SNK updated that he is logging MCM data in database ( 8 MCM data in database ). / Front end for all monitoring tools has been developed and working well. / #NGK asked to put plot on Vanilla forum. / SN updated about the meeting happened last week with TCS related to CMS GUI design & software architecture. / CPK updated that Rabbit serial port is working. / Tested null command. Continuous null command sometimes gives some problem. / Purchase order for L2 switch has been sent to party. / Purchase order for fabrication of 40 MCM card has also been sent to the party. / Working on specification of server class machines. / DBB updated the he is working on precession coordinate calculation using NOVAS library. / Apparent calculation are not matching. / # NGK asked to put all calculations related to precessed coordinate and Nutated coordinate. / NGK informed that he has asked S K Bagde to contact RRU/NMS regarding Vanilla set up for science center.