Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	23Rd September 2014 Time : 3.00 PM to 4.00 PM , GMRT Conference room
Attendees	NGK, DBB,CPK,SNK & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU & NMS tested GAB system in ABR Lab. / - RRU & Mr. Sougato tested new RFCM interface card for front end system with Rabbit MCM card with Online_v2. / DBB will combine all functions in one program of NOVAS library. / CPK updated that / - Server class machine indent is with purchase department. / NMS has completed the QML GUI work. / - One reset MCM button has been implemented in Rabbit MCM webpage to reset MCM software in any unavoidable condition.