Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	24th December 2013 Time : 15.00 to 15.30 , GMRT conference room ( Telephonic conference )
Attendees	NGK, S Nayak ji, DBB, SSS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated has has been testing 8 antenna Online_v2 using cmd2sub array command by diving 8 antenna into various subarray. Testing has been done successfully. / - Mr. Thiyagu of Servo group will give PC104 card to Online_v2 group which can be used to work on servo communication. / DBB updated that he is exploring user interface design in Python. / He will share a block diagram of python environment interfacing with Online_v2. / S.Nayak ji discussed about MCM card requirement. / NGK suggested to gather the document under common category in Vanilla forum. / SSS updated that he will finalize the Online command document very soon. / Next meeting will be on 7th January 2014.