Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	17Th March 2015 Time : 11.30 AM to 13.00 PM GMRT conference room
Attendees	NGK, SN,CPK DBB,SNK, RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated that he & RRU collecting the requirements for April MTAC 2015 testing. / CPK is writing report. Indent for RFI connectors is ready. / 99 Rabbit MCM cards are tested. / SNK updated that is working on 2nd part of report. / 1st part is about database & raw data monitoring. / 2nd part is about engineering interface. / 3rd part is about remote observation tools. / DBB updated he is working on FPS implementation in Python environment. He will send outline of report to NGK. / RRU working with CPK for April MTAC testing. / Implementing code for all 30 antennas in Online_v2 software. / Nayak ji updated that he had discussion with Suresh S regarding FPS implementation. FPS people are keen on PLC based FPS system. / They need Rahul Bhor person from Telemetry Lab to complete the development. / NGK suggested presentation can be given during 22 or 23 April. / Talk with Mangesh for the possibility of GWB testing from Online_v2 machine. / During MTAC we will try to test / 15 Antenna => OF + Sentinel system. / GWB correlator / 1 or more antenna servo, GAB system. / 1 or more FPS system.