Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	25th February 2014 Time : 11.30 AM to 12.30 PM , GMRT conference room
Attendees	NGK, Nayak ji,CPK,NMS, SNK, SSS,DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that communication channel for DAS system has been implemented in Online_v2. / DAS commands can be given from Online_v2 terminal, it goes to message queue. Das server gets that commands & sends the ACK which is read by Online_v2. / NGK asked to test the round trip time of S04 antenna MCM card. / NMS updated that / - Working with CPK for interfacing Front End common box with New MCM card. Able to set bit pattern at interface card level but facing some problem in setting common box & FE box. / - Designed first level web based GUI which has 5-6 monitoring tools like 3 phase monitoring. / DBB updated that he has implemented getsource() command. It shows the precessed co-ordinate. / - Working on implementing command file execution in Python environment. / - Controlling from web as well as desktop GUI upto environment is possible. / NGK asked to plot RA-DEC of around 100 source comparing current online & Astropy. / SNK updated that he is working on Input GTAC form. SNK explained summary of scheduling software. / SSS updated that he has written script which makes image of source using casaPy. / He is facing some problem with script. / He will try to make image of flux & phase. / NGK asked to SSS to send first level script so that she can give some input. / Nayak ji updated that he has asked for split AC for Telemetry Lab, by march first week Telemetry Lab will get three split AC.