Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	25th JUNE 2013 Time : 3.00 PM to 4.00 PM; GMRT canteen annex and NGK (NCRA conference room through video conferencing )
Attendees	NGK, NAYAK JI, SNK,SSS, CPK, NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that he has worked on base-band interfacing and implemented a stand alone Message queue server which interact with bblo client. / RRU implemented a prototype Online_v2 program which uses Readline library for user input. Online_v2 prototype model is based on multi threading concept. / Through prototype Online_v2 user can give command to DAS/ANTENNA/USER. / RRU updated that through this Online_v2 program we can communicate to multiple antenna by giving command like / >> C00 sentinel set / >> C01 front_end mon / RRU updated that his has fixed the socket_timeout bug by trimming the antenna command structure. / RRU has updated the shared memory server/client program which can now display the antenna name for which command/response has been sent/received. / RRU has tested the Online_v2 prototype with C00 and C01 dispatcher. / NMS updated that he is working on configuring MCM card through SD card. / He also worked on optimization of MCM debug software. / CPK updated that 40 MCM cards are tested and can be used. / - CPK updated that Miltec PC has been sent to RFI lab for RFI measurement. / - CPK briefed about the operation group and FE group meeting held on 6th June 2013. / - CPK updated that YG has suggested buying four L2 N/W switches from / different manufacturers which can been given to RFI group for RFI testing. / We have got switches from D-link and HP. We are now going for Dell and / Cisco switches. / SNK updated that he is able to plot data from database on web page using java-script library developed by Google charts. / SSS updated that he is working on object oriented concept of python. / - Sub array splitter program is ready (GUI ) which can be interfaced with Online_v2. / - He is also working on CasaPy module for giving user command and GUI calling. / NGK suggested t o take two commands which can be optimized at operational level. / - NGK also suggested two kind of framework for operator interface. / Nayak ji updated that in the 1st week of July YG has asked for a operations group meeting. / Next meeting will be on 2 July 2013 at 11.30 AM in GMRT.