Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	26Th August 2014 Time : 3.00 PM to 3.30 PM , Telemetry Lab, Telephonic Conference
Attendees	NGK, SN, SNK,CPK,DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that he has implemented all FPS system commands in Online_V2. / SNK updated that hexagonal grid pointing procedure is completed. / - VLA calibrator is available on GMRT web page. / DBB completed Sun coordinate calculation. / CPK updated that he has put indent for server class machine ( Dell T420 ) & three 27' / monitor. / Rabbit MCM fabrication work is going on. / - Started working on FPS system implementation. / SSS sent Email update : / 1. Upgraded FITS file converter i.e. it can extract individual source, which is taking less time for analysis as compared to previous analysis.(except few bugs which I have to remove.) / 2. Fits conversion can be done for dual freq. (which it was doing in past also) but it is / upgraded for individual sources extraction also. / 3. Now analysis script can run for flux cal as well as phase cal, as we discussed in last / meeting that at the beginning script should run for flux cal only. But It can be run for / flux as well as phase cal i.e. both. So as per that I have done relevant modifications in / CASAPY script. / 4. Front end work is still remaining and I am doing that part also. / NGK informed that maintenance period will start from mid September. She will come GMRT next week, where all team member will discuss what can be done in this maintenance period.