Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	26th November 2013 Time : 3.00 PM to 3.45 PM; GMRT conference room, NCRA board room
Attendees	NGK, S Nayak ji, NMS, MBM & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated he has implemented tow command in user section / - showuser : It will display all user & sub array information. / - cmd2sub : This command can be used by user to give command to a particular user / & sub array group. User will provide user, sub array number along with / system name & operation name. Online_v2 internally pick up antenna name / corresponding to particular user & sub array number & send command. / Online_v2 is now able to send command to multiple antennae in a one go. / RRU updated that he along with Sanatji, Deepak & Naresh had discussion related to environment for online_v2. Sanatji has forwarded the block diagram of indicating the interfacing between online_v2 with GUI & environment. / NGK asked RRU to put precision document shared by Deepak to put on Vanilla. / NMS updated that he is working on Sub array creation & antenna selection on GUI. / Exploring new technology like RTOS ( real time operating system ) which can be implemented on rabbit processor instead of a super loop architecture ( currently used in MCM software). / MBM updated that 60 MCM cards are ready. / - Working on 3-phase monitoring, made PCB. / - Assembly will be done in a weeks time & installation in antenna will be done in 15 days. / S.Nayak ji updated that YG has asked him to present talk on 13th December 2013. / Next meeting will be on 17th December 2013.