Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	27th AUGUST 2013 Time :11.00 AM to 12.35 PM; GMRT canteen annex room
Attendees	NGK, CPK, NMS, SNK,DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU explained about the difference between TELESET-ABCCOM & Online_v2. / RRU updated that he has been working on the performance tuning of time interval between command-response ( background monitoring ) of Online_v2. He carried some test using tcpdump. Result shows that if we keep 1 sec time interval Linux kernel is unable to process all chunks of data. For the time being 2 sec is stable time interval where we are not getting any kind of data loss. / NGK suggested some experiment like working with one MCM on a fast machine & a normal machine. Compare the time interval. / - Wrote the communication protocol document. NGK suggested to include the difference between present online, TeleSET-ABCCOM & Online_v2. / - Tested the FE box monitoring command implemented in USB-RS 485 mcmtest program for FE lab. / - Have taken GUI from NMS, work has been started to interface the GUI with Onlinev2. / - In 2 weeks time frame first level handshake between GUI & Online_v2 should be completed. / - Plan meeting / NMS updated that he is working on modification of GUI. / NMS updated that he will need a wider screen for GUI work. / CPK updated Enquiry for L2 N/W switch sent by Purchase department & quotation receiving date is 12 September 2013. CPK is working with Mr.Mangesh for L3 N/W switch. / CPK is also looking into Server class machine -> 2 weeks after L3 N/w switch work. / NGK asked Deepak to look at all procedure which are being used in present Online. / Two thing must be taken into account related to procedure : / - How many of the procedure are useful. / - How we can optimize procedure. / Frequently used procedure can go into the Online_v2 code or can be in a Python script. / Deepak will start with Astronomical procedure. / AstroPy and Starlink library needs to be investigated.