Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	27Th January 2015 Time : 3.00 PM to 3.20 PM , GMRT conf. room
Attendees	NGK, SN, DBB,CPK,SNK & RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated RRU & he is working on FPS system interfacing / - NULL command is working. / - We could rotate the FPS motor in FPS lab for once, still some problem is there. / # NGK updated that YG has cleared the server class machine folder. / - CPK called purchase department to know the status of server class machine, they informed that folder is not with them. NGK asked CPK to write email to all concerned party, wait for their reply and then go for a fresh indent. / SNK working on creating a user registration & login monitoring page . / Database for plotting is ready. / # NGK asked to ready the database for 30-1, wind, temperature. / DBB updated that he has implemented interface for PHP, Perl & Python for NOVAS library. He is writing servo command in Python Environment. / Writing beam width analysis report. / We will have a major discussion related to April maintenance testing on 3rd March 2015. Nayak ji will not be able to attend this meeting because of some personal reason.