Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	28th January 2014 Time : 15.00 to 15.20 , GMRT conference room & NCRA Conference room
Attendees	NGK, Nayak ji, SSS, SNK, DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that he has recovered PC104 with the help of Mr.Thiyagu. / He has interfaced Online_V2 with PC104 & Tested basic servo commands successfully. / DBB updated that he is working on getsource() command. He has corrected some bug in Python program. / Will define protocol between Python program & Online_v2. / SNK updated that he was busy in beam former. / SSS updated that he has found sample python script in CASAPY from NRAO site. / He has manually run script on Astro machine. / Nayak ji updated that he will ask CPK to raise indent for 40 extra MCM card. / NGK suggested that we will have discussion on procedure next week.