Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	28th May 2013 Time : 11.30 PM to 12.45 PM; GMRT Conference room
Attendees	NGK, NAYAK JI, SNK,SSS, CPK, NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / We discussed about budget for the year 2013-2014. / RRU updated that he has implemented a stand alone servo tracking program which upon getting source parameter calculates AZ-EL every 10 Sec. / RRU has also implemented a Message queue server which interact with DAS SERVER. / RRU will interact with SSS and SNK to implement all other commands related to DAS. / NMS updated that he is able to communicate with a TCP/IP server using QML GUI. / He can select some setting on GUI which goes into a structure which is sent on socket to the server. Prototype is ready. / CPK updated that GMRT stores has got two Miltec PC. / CPK also informed that he is working on Rabbit field utility. By using this utility we can remotely program/upgrade Rabbit MCM cards. / SNK updated that database is ready. And he can access information from database on a web page using Java-script and PHP. He is maintaining two kind of database / - One for current set of frame and other for history. / SSS updated that he has build a prototype using python. He has written a module where server takes commands from one client and send it to another client and acknowledge the same. It can be interfaced with Python GUI. / SSS also stated that this python module can be made state driven where it can take decision based on the data monitoring. / NGK stated that we can have ABC discussion during 1st week of July. / She also stated below points : / - Our New Online_v2 should be self-contented where we can provide 24 hours real time data monitoring. / - Our focus is on new development as well as optimization of existing algorithm at programming and operational level. / - Asked SSS to take two commands which can be optimized at operational level. / - To review the software tools which we are using. / - To write a summary report of work done with time stamp and what is left to be done. / - To check previous documents.