Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	29th APRIL 2014 Time : 15.00 PM to 16.00 PM , GMRT conference room,NCRA Board room
Attendees	NGK, SN,CPK,NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated that / - Loop back test for serial port worked in Miltec PC. MCM device driver communication also worked for some time but later on we got into some problem. - - - - We are testing Miltec PC because CPK has to submit inspection report of Miltec& so that vendor payment can be released. / installation. / - In Plan meeting topics related to purchase of extra MCM card was discussed, YG asked to give justification for purchasing new MCM cards. / * NGK asked CPK to go ahead with indenting extra MCM cards. / - CPK updated that as per plan meeting discussion we have to give Analog back end one L2 switch for their system testing. / According to RFI report DLink & CISCO switch are best options as per RFI, So we have to give either DLink or CISCO switch. / - If Analog Back end group ask for CISCO switch, Online_V2 lab set Up will get disturb for one month. / * NGK suggested to give AB switch for one month as well as look for purchasing one more L2 switch. / - Need to work on mass production of shielded RFI box with the help of Mechanical group. / RRU updated that / - Successfully tested GWB correlator with Online_V2. / - Working with CPK for testing serial port communication of Miltec PC. / NMS updated : / - 1st level web page monitoring tool is done. 2Nd level work will start soon. / * NGK suggested that color of web site as well as back ground should be same. / Nayak ji updated that : / - In TCS related meeting YG has asked for participation from Telemetry group members for EPICS software learning & exploration. / * NGK suggested that can be taken once we finished our development work. / Next meeting can be scheduled for 16th May 2014, RRU will ask all members for possibility.