Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	29th January 2013 Time : 3.00 PM to 4.45 PM; GMRT Conference room
Attendees	Nimisha,S.Nayak,Charu,Raju, Santaji and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / NGK suggested to send the ABC document to all the person present at the meeting. / CPK suggested that we should have one person from servo group whenever we will have a bigger discussion related to ABCCOM PC in antenna shell. / NGK asked about the change in AZ-EL every 30 sec fro servo track command. / NGK asked about MCM card testing. CPK informed that Madhav and C.Sateesh were working on making test jig for new MCM card, which can be used to testing the control bits of new MCM card. / Santaji gave the list of Servo command and online commands to servo system. / CPK informed that indent for new PC has been held by YG. We will have to discuss the matter with YG. CPK is following it with YG. / CPK informed that he has sent inquiry for L3 switch to HP. HP has sent quotation for different switch. PK discussed switch related issues with Mangesh. Mangesh suggested that a low end L3 switch will meet our requirement in Antenna shell. / CPK informed that he has sent the purchase order for two I7 Miltec PC. They will be delivered by 11 February. Out of two PC one will have filtered connectors and other will have normal connectors. / NGK suggested we should develop a framework for QT interface which will have two parts like control and monitoring. / NMS informed that QT has QML which is a web kind of GUI developing utility. / NMS will send the updated flow chart to NGK ( .odt file). / NGK suggested that we should have a monthly deadline for our development work. / We had a brief demo of prototype server-client TCP/IP program and a shared memory client program in telemetry lab. / CPK showed the RFI shielded box.