Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	29th OCTOBER 2013 Time : 3.00 PM to 3.30 PM; GMRT conference room
Attendees	NGK, S NAYAK,CPK, NMS, SNK & DBB
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / NMS updated that he is working on GAB MCM communication problems. / CPK updated that Dell switch received. MCMs required by GAB group is 50, Already 30 MCMs are given, 11 MCMs will be given at end of this week, remaining 9 will be given later on. / Charu and Nayak will generate a note to start discussion with Sureskumar regarding / Sentinel and OF MCM integration. / SNK Working on 3 phase monitoring, status is being displayed on GMRT web page at monitoring tools section. / DBB is looking into RA-DEC calculations. He is comparing RA-DEC calculation of current Online with NOVAS, SOFA libraries.