Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	02Nd December 2014 Time : 1.50 PM to 2.30 PM , GMRT Conference room
Attendees	NGK, CPK,SN,SSS,NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated that he along with Mr.Thiyagu completed the Servo programming (command & response). Tested it with PC104 kept in Lab test set up. / Will be testing with actual servo hardware setup in Servo Lab tomorrow. / CPK updated that we have received 32 L2 network. / CPK will give inspection report after testing 3 switches. / FPS serial link is working with NULL command. / 79 MCM cards tested. / # By end of this month CPK will implement some more commands which he will be testing FPS Lab. / SSS updated that he is looking into the bugs related to point source image script. / Some problem is there because of cronjob. / SN asked about the work report format. / NGK suggested titles for work report. / 0th order will be description about the software. / 1st will be Online_v2 core software => RRU / 2nd will be web page observation tools + Database => SNK / 3rd will be rabbit programming + Desktop GUI => NMS / 4th will be Rabbit serial link + switches Network => CPK / 5th will be Python Environment + Astronomical library => DBB / 6th will be web page based radio source image maker => SSS