Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	2nd JULY 2013 Time : 11.30 AM to 1.00 PM; GMRT conference room
Attendees	NGK, NAYAK JI, SNK, CPK, NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that he has physically connected 8 MCM cards to two dispatcher C00 and C01 using the N/W switch and Online_v2 prototype program design is working fine. / RRU has initiated talk with Servo group (Mr. Thiyagu) for Online_v2 and PC104 communication. / SSS has prepared a list of Online procedure. SSS and RRU has optimized the MCM related commands. / NMS updated that he has implemented a MCM software which has Online as well as web based interface for GAB system. ( GAB -> GMRT Analog backend ). / CPK updated that 40 MCM cards are tested and can be used. / - CPK is working on N/W switches L2/L3. / - CPK has prepared a brief note on FE system interfacing. / SNK updated about database program. / Next meeting will be on 8 July 2013 at NCRA.