Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	2Nd June 2015 Time : 12.00 PM to 1.00 PM GMRT user's room
Attendees	NGK, SSS,SNK, RRU
Agenda	In House CMS development
Highlights / and items / discussed	SNK will complete report related to absentee observation & command file by 16th June. / # NGK asked SNK to separate observation tools web pages. / SSS => To write Online_v2 & white-slot report by 9th June. / CPK & RRU will start working on FE serial link interface.