Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	30th April 2013 Time : 3.00 PM to 4.00 PM; GMRT conference room,NGK from NCRA conference room (Video conference )
Attendees	Nimisha, Charu and Raju
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Raj updated that Sachin is working on embedding Python scripting feature in QT GUI. / As well as Sachin is working on Command structure. / Raj informed that he has discussion with Deepak Bhoong and Sachin related to command format. Deepak has given some good suggestions pertaining to new Online like providing programming interface, implementing the design using object oriented concept seeing everything as object. / Charu informed that GMRT stores has received two dell desktop PC for Lab uses. / Charu updated that he has been working on command sending and response getting ( turn around time ) of MCM. / As MCM command packet will be ~2K and response pkt will be ~5K bytes. / MCM ADC samples 52 Kilo samples per seconds. / So we can have maximum 150 transaction. / NGK discussed about whatever we have achieved so far like / - Able to do a handshake between TELESET – ABC – MCM on Ethernet. / - Able to automatically update database. / - Able to build QML based GUI which display graph. / - Able to build QT based GUI. / - Study the DAS chain and how we have to interface with Online. / NGK asked Raj whether it's possible to program ABC (Dispatcher ) software to communicate with multiple MCM. / Raj informed that he is working on that feature where he can open multiple thread which can be used in TELESET software for controlling 30 Antenna Thread and in ABC software for controlling multiple MCM thread. / Next meeting ( 7th MAY ) will be in NCRA at around 10 AM. / On 16th MAY NGK will be in GMRT. We will be having our discussion and meeting / in Telemetry Lab.