Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	31st OCT 2012 Time : 3.00 PM to 4.30 PM; User's room
Attendees	Nimisha,S.Nayak,Charu,Raju, Santaji and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Nimisha informed that she had brief discussion regarding PVSS-II software and TELESET-ABCCOM software with Raju and Naresh. / Charu informed that we have given 8 MCM cards to Analog back-end lab along with web based debugging software. / 40 MCM cards requirement has been put by Analog back-end lab which they will use for base-band and LO setting like attenuation, bandwidth etc. / He also informed that 1 MCM card + 1 Miltec PC + 1 Ethernet switch has been given to RFI group to study the RFI. / Charu updated about upgraded Miltec PC, that we are now going for I7 processor which will have it's own VGA card and each unit will cost around 87 thousand. / Nimisha discussed about having name for our In house developed CMS. / Naresh explained that each MCM card will have unique IP and he will write the software for Analog back-end system which will be interfaced with current online. He also updated about vanilla discussion forum. / Raj explained about PVSS system. He coined his opinion that we must develop our own framework, it may take some time to develop but in the long run it will help our team. All members agreed upon developing our own open source framework. / All members informed about their leave schedule in November month. / Nimisha explained about TIFR GMRT sky survey software developed by students using LAMP framework. It internally uses DS9 for image generation. / We will meet on 6th November for a short meeting then we will meet on 27th November.