Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	3rd April 2013 Time : 3.00 PM to 4.00 PM; GMRT Canteen Annex room,NGK from NCRA conference room (Tele conference )
Attendees	Nimisha,Santaji,Charu,Naresh and Raju
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Raj updated about work which has been done in past one month like user input / and file input program, Readline server, small abc software and one additional test set up for santaji. / Raj updated about QT GUI developed by Sachin. / In two week time we will formalize the first level design of QT GUI. / Charu updated about MCM card testing. / Around 25 MCM card has been tested and ready for use. / Delivery of Miltec PC will take one month. / Charu is also busy with maintenance activities as well as he has started working on DAS and oneline chain interfacing. / ABC discussion will not happen in tomorrow's plan meeting. Most probable date for having the discussion is 13th March 2013. / Santaji informed that he has started working on Mysql database. Presently we have to manually enter data into database. In two week time database entries will be automated. / In two week time we will our basic one antenna set up ready in Telemetry Lab.