Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	3Rd February 2015 Time : 3.00 PM to 4.45 PM , GMRT conference room
Attendees	NGK, SN, DBB,SSS,SNK & RRU
Agenda	In House CMS development
Highlights / and items / discussed	RRU updated CPK & he is working on FPS system interfacing with Online_v2. / - NULL command is working. / - We could rotate the FPS motor in FPS lab for once. / - Some of the read commands are working. Set commands are giving Check sum error. Stop command is working. / # Indent for server class machine has to be raised fresh. / SNK created a user registration & login monitoring page . / # Gave demo is Telemetry Lab. / DBB updated that he has implemented interface for PHP, Perl & Python for NOVAS library. / - Finished writing example codes. / # Gave demo of interface for PHP, Perl & Python for NOVAS library in Telemetry Lab. / SSS updated that he has created images of around 80 source from point source analysis software. / # NGK asked SSS to get it tested from some more users. / SN updated that Mr. Rahul Bhor has been selected in Telemetry Lab for 1 year as trainee visiting engineer.