Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	3rd JUNE 2014 Time : 3.00 PM to 4.30 PM , GMRT conference room
Attendees	NGK, SN, CPK, SNK, SSS, DBB, NMS & RRU
Agenda	In House CMS development
Highlights / and items / discussed	CPK updated that / - He will be raising indent for 3 CISCO switches for Antenna base. / - Shielded box design for MCM card & N/W switches has been frozen. / - Waiting for RFI report , After receiving report will go for mass production. / - We will have to hire person which will assemble component inside shielded box. / - 72 MCM cards tested. / * NGK suggested to start process for purchasing 3 server class machine, monitor / for GUI development purpose & external hard disk. / RRU updated that / - Modified Online_V2 code for perror so that error related to creating thread can be traced. This code will give some clue about what went wrong with thread creation. / - Separated the mcm thread creation from main.c in a separate file mcm.c & mcm.h. MCM thread creation is done in mcmsystem function written in mcm.c. / * NGK suggested whether some workshop in Multi threading will help. / NMS updated : / -Working on FE controlling, will implement front end box control commands. / * NGK – Web based GUI with password enable login. / SNK suggested Sqlite can be used for that. / SSS updated that he is writing script for point source image. / - Discussed mask appearing problem on online display. / * NGK suggested to start with CASA script using calibrator. / SNK updated that correlator base-band display is ready. J Roy is using it. / - Every 10 second data is read from shared memory. Shared data can be stored every 1 minute. / - SNK is storing two MCM data in data base. / *NGK suggested to start working on TAX output. As well as web based GUI along with NMS. / * NGK suggested to log data of 5 antenna in database. / DBB - / * NGK suggested that interfacing with Python & Online_V2 can be finalized. / Work on Astronomical library NOVAS/ASTROPY, write some sample interface which can calculate LST,AZ-EL, Solar coordinate etc. / Nayak ji updated that : / - M tech student from SIT are interested in doing project on C&M. They will be working mostly with TRDCC. / NGK suggested simple procedure can be implemented in Python. / SNK suggested Commands related to scanning can go in Online_V2 like scan AZ, scan EL, scan RA & scan DEC. / Points from Meeting in Lab (NGK/CPK/NMS/RRU) Time 12.00 PM- 1.00 PM / 1. OF system MCM can be combined with sentinel system MCM. Test it in long run for any error. / 2. Serial port of combined MCM (sentinel+OF) can be programmed for communication with FPS system, if some error crop up, then FE MCM can be used to communicate with FPS system. / 3. Sentinel MCM can have backup communication channel to other sub-system in case of some emergency. / 4. Alarm & state machine cases to be discussed.