Minutes of Meeting
GMRT	Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	3rd SEPTEMBER 2013 Time :3.15 PM to 3.45 PM; GMRT conference room, NGK -NCRA
Attendees	NGK, CPK, NMS, SNK,DBB & RRU
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / RRU updated that as per the requirement from FE lab he has implemented two new set of commands in USB-RS485 mcmtest program. Continuous monitoring data is being dumped in respective FE.txt & CB.txt file in a tabular format. Both new commands have been tested successfully in FE lab. / - He is working on prototype QT application so as to understand the front-end GUI and background interfacing. / - RRU & NMS will design the communication protocol for interfacing QT GUI with Online_v2 program. / - QML GUI designed by NMS is taking 44% of CPU time. So it will be difficult to run GUI & main application program on same machine. / NGK asked about optimization on 2 sec back ground monitoring , RRU updated that he has not work on that in this week. / NMS updated that he is working on modification of GUI. / CPK updated he is working on finding proper Server class machine & L3 N/W switch. / DBB updated that he has found out four astronomical library which can be useful in Online_v2 development : / 1. NOVAS / 2. SOFA / 3. Starlink / 4. Astropy / NGK asked DBB to put write-up about various library on Vanilla forum. / SNK updated that he is working on making templates like user login, role management,GTAC user observing preparation tool along with data monitoring which will converge in user interface. / NGK suggested to try out PC - MCM communication for network latency as well as Non-blocking I/O in MCM program. / NGK suggested to put all result & test data on vanilla forum.