Minutes of Meeting
GMRT
Minutes of Meeting

Meeting	Meeting related to In House CMS development
Held on	4th December 2012 Time : 3.00 PM to 4.00 PM; VIP dinning room
Attendees	Nimisha,S.Nayak,Charu,Raju, Santaji and Naresh
Agenda	In House CMS development
Highlights / and items / discussed	Discussed following items : / Raj informed that new machine with Ubuntu 11.10 has been setup with LAMP server and Vanilla discussion forum.It is now on DHCP. / Raj and S.Nayak ji will talk to Mangesh so that new machine can have permanent IP. / It has been decided that for the time being machine can be kept in telemetry lab. / Naresh will create login for all members of In house development team on vanilla discussion forum. / Charu and Naresh informed that MCM document has been submitted to the Library. / Raj explained about Master User (TELESET-ABCCOM BLOCK). / Nimisha suggested to have a block diagram of Master user which will have detailed Input/Output flow. What kind of commands it is expecting from User interface. / Naresh will develop the QT and web based interface block later on. / Naresh explained that Engineering interface will have hardware debugging and system control components. / Nimisha suggested that Engineering Interface should have a default set up for system. / And we should have a common database. / It was agreed that all block will be expanded and sent on email by this Friday. So that we can discuss it on Tuesday meeting. / Santaji explained about Data monitoring block. / Nimisha had few queries like whether Rabbit MCM support floating point operations. / Charu and Naresh told they will go through document and clarify it later on. / She asked whether Miltec PC is industrial PC or something else. / Charu informed that Miltec PC is industrial PC. / Nimisha asked Raj whether he has used any version control system for managing different version of software. / Raj informed that he has not used any version control software, He will look into various version control software like RCS, SVN etc. / Raj and Santaji will sit together to work on pointing model to be implemented in either TELESET or ABCCOM.